INFORMATION TECHNOLOGY AUDIT REPORT
N-VISION
Professional Audit Report - Final Integration
Lab 12: AI Validation Portfolio and Final Report Integration

| Audit Team / Group No. | N-VISION Audit Team │ [Group number - confirm] |
| --- | --- |
| Capstone System / Build | N-VISION: A Data-Driven Ticketing System for Optimized Anti-Rabies Vaccination Management │ v1.0 │ pilot deployment, Mandaluyong City ABTC (as stated in Lab 8; build and environment to be confirmed - REC-09-08) |
| Partner Organization | Mandaluyong City Animal Bite Treatment Center (ABTC) / Mandaluyong City Health Office, Mandaluyong City LGU |
| Member 1 / Role | Edmar A. Isidro │ Engagement Partner and Final Editor |
| Member 2 / Role | Celso L. Daclis │ Quality and Traceability Reviewer |
| Member 3 / Role | Alvin T. Tinaan │ AI Validation and Evidence Custodian |
| Prior Approved Version | Lab 11 report version 0.5 / [approval date] |
| Current Version / Date | Version 0.6 │ [preparation date] │ [submission date] |
| Audit / Evidence Cutoff | [Confirm date and time] - Lab 10 control tests were not executed in version 0.4; conclusions rely on design-stage evidence from Labs 8-10 (see Section B and Section E) |

# A. Master Report Update Control

## A.1 Version History Entry

| Version | Date | Lab / Increment | Prepared By | Reviewed By | Change Summary |
| --- | --- | --- | --- | --- | --- |
| 0.6 | [Date] | Lab 12 / Final | Isidro, Daclis, Tinaan | [Reviewers - after final independent review] | Added final integration: AI validation portfolio, traceability and reconciliation, executive summary and overall conclusion, priority roadmap, evidence index and final review. Incorporated prior feedback. |

## A.2 Final Audit Report Build Register Update

| Lab | Report Section | Status | Version / Date | Instructor Action |
| --- | --- | --- | --- | --- |
| 7 | Engagement Profile and Scope | Completed | 0.1 / [Lab 7 date] | Approved (per Lab 8 register; confirm) |
| 8 | Asset Inventory and System Documentation | Completed | 0.2 / [date] | [Approved / Revise / Pending] |
| 9 | Risk and Compliance Assessment | Completed | 0.3 / [date] | [Approved / Revise / Pending] |
| 10 | Control Assessment and Gap Analysis | Completed (test results pending) | 0.4 / [date] | [Approved / Revise / Pending] |
| 11 | Audit Findings and Recommendations | Completed | 0.5 / [date] | [Approved / Revise / Pending] |
| 12 | AI Validation Portfolio and Final Report Integration | In Progress | 0.6 / [date] | [Approved / Revise / Pending] |

## A.3 Prior Feedback Closure

| Feedback ID | Prior Instructor Comment / Required Revision | Action Taken | Section / IDs Affected | Closed By / Date |
| --- | --- | --- | --- | --- |
| FB-11-01 | Lab 11 carry-forward: all four findings are Draft because the Lab 10 control tests (TEST-01 to TEST-13) were not executed. [Add the instructor comment on Lab 11 if it differs.] | Findings, severity and the overall rating are stated as design-level with limited assurance. D.2 and E.1 name the test that would confirm or change each item. No operating-effectiveness conclusion is drawn. | FND-01 to FND-04; TEST-01, 03, 04, 10, 13; Section E | [Member / date] |
| FB-11-02 | Lab 11 carry-forward: management actions are student proposals and have not been confirmed by ABTC or LGU representatives. | All MAP entries remain "Proposed" in D.2 and E.1. No acceptance, revision or deferral is stated. | MAP-01 to MAP-06; D.2; E.1 | [Member / date] |
| FB-11-03 | Carried forward from Lab 10 (REC-09-02, REC-09-08): SMS/reporting scope and the audited build, version and evidence cutoff remain unconfirmed. | Recorded as limitations: SMS (GAP-08, CTL-11) is excluded from conclusions; build stated as v1.0 pilot per Lab 8; cutoff left as a placeholder to confirm before submission. | GAP-08; CTL-11; Section B; QA-02, QA-04 | [Member / date] |
| FB-11-04 | [Add any further instructor comment on Lab 11, e.g. missing Lab 7 OBJ/CRT IDs.] | [Revision] | [Section / IDs] | [Member / date] |

# B. Finalization Control

| Final Report Version | 0.6 (final integration draft) - assign 1.0 Final on instructor approval |
| --- | --- |
| Final Audited Build / Environment | N-VISION v1.0 │ pilot deployment, Mandaluyong City ABTC (per Lab 8; confirm per REC-09-08). Lab 10 tests, if later performed, used the approved demo/test environment only. |
| Audit and Evidence Cutoff | [Confirm date and time] - design-stage evidence from Labs 8-10; no Lab 10 control test result was recorded in version 0.4 [update if tests were performed before submission] |
| Report Date | [Report date] |
| Changes After Cutoff | None identified [confirm with ORG-03 (capstone team) that no changes were made to the build after the cutoff] |
| Overall Conclusion Rating | Needs Improvement (limited assurance; design-level). Scale and basis are defined in the Overall Audit Conclusion (Section E). |
| Finding Totals | Critical 0 │ High 3 │ Moderate 1 │ Low 0 │ Observation 7 (4 formal findings; 14 candidates screened: 4 Findings, 7 Observations, 3 Closed) |
| Risk Totals | Critical 0 │ High 9 │ Moderate 4 │ Low 0 (13 risks, RSK-01 to RSK-13, per the Lab 9 ratings used in Lab 10 - reconcile with the Lab 9 register) |
| Confidentiality Classification | [Recommended: Confidential - the report describes security and recovery gaps of a health-related system. Confirm Academic / Internal / Confidential as approved by the instructor and ABTC.] |

## B.1 Final Revision and Exception Log

| QA ID | Issue / Required Revision | Source | Action Taken | Affected Sections / IDs | Resolved By / Date | Status |
| --- | --- | --- | --- | --- | --- | --- |
| QA-01 | Lab 10 control tests were not executed; no actual results, exceptions or EVD-10-xx evidence exist. | Lab 10 completion checklist; Lab 11 FB-10-01 | Findings limited to documented design; conclusion rated with limited assurance; operating effectiveness stated as Not Tested. Update if tests are performed. | FND-01 to FND-04; TEST-01 to TEST-13; Section E | [Member / date] | Open |
| QA-02 | Audited build, version, environment and evidence cutoff are inconsistent or unconfirmed (REC-09-08). | Lab 10 drafting note 3; Lab 9 reconciliation | Build recorded as v1.0 pilot per Lab 8. Cutoff and report date left as marked placeholders. | Cover; Section B | [Member / date] | Open |
| QA-03 | Approved Lab 7 OBJ, SCP and CRT IDs could not be matched to Lab 8/9 records. | Lab 9 reconciliation; Lab 10 FB-09-01 | D.1 is organized by the Lab 10 control domain with "OBJ-[confirm]" markers. Insert the approved IDs; do not renumber existing IDs. | D.1; Findings; Section XXVI | [Member / date] | Open |
| QA-04 | SMS reminders (RSK-07, CTL-11, TEST-11) and DOH reporting (CMP-11) may be outside the approved scope (REC-09-02). | Lab 9 reconciliation; Lab 10 FB-09-02 | SMS kept as an Observation (GAP-08) with no test or conclusion until scope is confirmed; DOH reporting has no control or test. | GAP-08; CTL-11; RSK-07; CMP-11 | [Member / date] | Open |
| QA-05 | Template build register used Labs 9-14; the project numbering is Labs 7-12. | Member check | Build register in A.2 uses Labs 7-12 consistent with Lab 10 and Lab 11 increments. | A.2 | [Member / date] | Closed |
| QA-06 | Consolidated AI register covers Labs 10-12 AI use only; Lab 7-9 AI-use entries not yet carried in. | AI Custodian check | Add Lab 7-9 AI-use entries from earlier logs and record the Accept/Revise/Reject decision for every AIV row. | C.1; C.2; Z.2 | [Member / date] | Open |
| QA-07 | Instructor and cross-member review outcomes (REV, FIN, attestation) are not yet recorded. | Final QA plan | Reviews to be performed by the named members and recorded in G and Z.1; do not pre-fill sign-offs. | G; Z.1; Z.3 | [Member / date] | Open |
| QA-08 | Template ID series (FB-14, REV-14, AI-14) differs from the established series. | Member check | Lab 12 uses FB-11, REV-12, AI-12 and AIV, following the previous increments (09/10/11 series). | A.3; Z.1; Z.2 | [Member / date] | Closed |

# C. AI Validation Portfolio

## C.1 Consolidated Material AI-Use Register

| AIV ID | Lab / Section | Tool / Purpose | Material Output Used | Evidence / Criteria / Test Used to Validate | Decision | Revision / Rationale | Privacy / Bias Check | Reviewer / Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AIV-01 | Lab 10 / Control inventory (21.1) | Claude / first draft of control inventory | Proposed 12 controls (CTL-01 to CTL-12) with type, frequency and status from Lab 8/9 text | Lab 8/9 registers (ACC, INT, DEP, FLOW, EVD, RSK, CMP); Lab 10 manual Steps 2-3 | [Pending: Accept / Revise / Reject] | [Human judgment and final action - confirm each control against the actual build] | No credentials or patient data supplied [group to confirm] | [Member / date] |
| AIV-02 | Lab 10 / Design ratings and test plans (21.2, 22.1) | Claude / design ratings and test populations, procedures and expected results | Proposed design ratings and 13 test plans | Lab 10 manual Steps 4-6; Lab 7 testing limits; actual capstone behavior | [Pending] | [Human judgment and final action] | No credentials or patient data supplied [group to confirm] | [Member / date] |
| AIV-03 | Lab 10 / Gap register and coverage (23.1, 23.2) | Claude / gap wording and coverage mapping | Drafted GAP-01 to GAP-14, provisional candidate flags and the domain coverage summary | Lab 9 RSK/CMP records; Lab 10 Steps 8-9; no test evidence available | [Pending] | [Human judgment and final action] | No credentials or patient data supplied [group to confirm] | [Member / date] |
| AIV-04 | Lab 11 / Candidate screening (25.1) | Claude / candidate screening decisions | Proposed decisions for FC-01 to FC-14: 4 Findings, 7 Observations, 3 Closed | Lab 10 GAP/TEST/CTL records; Lab 11 manual Step 2 | [Pending] | [Human judgment and final action - confirm each decision against current evidence] | No credentials or patient data supplied [group to confirm] | [Member / date] |
| AIV-05 | Lab 11 / Findings and severity (25.2, XXVI) | Claude / finding wording, severity rationale, cause statements | Drafted FND-01 to FND-04 with severity levels | Lab 10 Sections 21.2 and 23.1; Lab 11 manual Steps 3-5; actual behavior | [Pending] | [Human judgment and final action - confirm no statement exceeds evidence] | No credentials or patient data supplied [group to confirm] | [Member / date] |
| AIV-06 | Lab 11 / Recommendations and action plan (XXVII) | Claude / recommendations and proposed management actions | Drafted REC-01 to REC-06 and MAP-01 to MAP-06 with roles, targets and validation measures | Lab 10 expected test results; Lab 11 manual Steps 6-8; feasibility with ORG-01/02/03 | [Pending] | [Human judgment and final action - confirm roles, dates and feasibility] | No credentials or patient data supplied [group to confirm] | [Member / date] |
| AIV-07 | Lab 12 / Executive summary and conclusion (Section E) | Claude / draft executive summary, overall conclusion, rating basis | Drafted narrative, rating "Needs Improvement (limited assurance)" and scale definition | Counts in Lab 11 25.2 and D.2; Lab 10 coverage (0 of 13 tests performed); Lab 12 manual Steps 7-8 | [Pending] | [Human judgment and final action - confirm rating and limitation wording] | No credentials or patient data supplied [group to confirm] | [Member / date] |
| AIV-08 | Lab 12 / Traceability and reconciliation (D.1-D.3) | Claude / traceability matrices and high-risk-without-finding review | Mapped domains to RSK/CTL/TEST/GAP/FND/REC and listed High risks without finding | Lab 9 risk ratings; Lab 10 Sections 21-23; Lab 11 25.1-25.2; Lab 12 manual Steps 4-6 | [Pending] | [Human judgment and final action - confirm every ID against the source registers] | No credentials or patient data supplied [group to confirm] | [Member / date] |
| AIV-09 | Lab 12 / Evidence index, appendices and roadmap (E.1, F) | Claude / evidence index entries, appendix register, priority roadmap | Drafted EVD index rows, appendix/reference register and action roadmap | Lab 8 EVD records; Lab 11 REC/MAP; Lab 12 manual Steps 9-10 | [Pending] | [Human judgment and final action - confirm sources, owners and dates] | No credentials or patient data supplied [group to confirm] | [Member / date] |

## C.2 AI Validation Summary

| Material AI Uses Reviewed | 9 (AIV-01 to AIV-09; Lab 10-12 AI-assisted content). Add any Lab 7-9 AI uses from earlier logs (QA-06). |
| --- | --- |
| Accepted Without Change | [# - only after verification; decisions pending] |
| Revised | [#] |
| Rejected | [#] |
| Privacy Incidents / Corrective Action | None identified [group to confirm] |
| Unresolved AI-Related Limitations | All AI-assisted content from Labs 10-12 requires independent member validation and a recorded decision before the report is finalized. Lab 7-9 AI uses are not yet consolidated (QA-06). |

AI Use and Human Accountability Disclosure

AI use: A generative AI assistant (Claude, Anthropic) was used to draft and organize content in Labs 10, 11 and 12: control inventory and test plans, gap wording, candidate screening, findings, recommendations, traceability and reconciliation tables, evidence index entries and the executive summary and conclusion. Details are in C.1. Checking: AI output is not audit evidence. Each material statement must be checked by a member against the Lab 7-10 records, the EVD index and actual system behavior, then accepted, revised or rejected with a recorded rationale. A statement that cannot be verified must not remain as a factual conclusion. [Update with the actual validation results.] Confidentiality: only report text and course manuals were supplied to the assistant; no credentials, secrets or patient data [group to confirm]. Accountability: the three members remain responsible for every finding, rating and conclusion in this report.

# D. End-to-End Traceability and Reconciliation

## D.1 Objective-to-Conclusion Traceability Matrix

| OBJ | Scope / Criteria | Assets / Data / Users | Risks / Compliance | Controls / Tests / Evidence | Findings / Recommendations | Conclusion / Limitation |
| --- | --- | --- | --- | --- | --- | --- |
| OBJ-[confirm] Access control and authentication | SCP-[confirm]; CRT-[confirm] | ACC-01 to ACC-07; USR-03 to USR-06; MOD-01 to MOD-06; ORG-01, ORG-03 | RSK-01, RSK-02, RSK-04, RSK-05; CMP-05 | CTL-01, 02, 04, 05; TEST-01, 02, 04, 05 (Not Tested); EVD-08-01, 08-04, 08-05, 08-07; GAP-02, 03, 04, 06 | FND-02 (REC-02); FND-03 (REC-03, REC-04); Observations: GAP-04, GAP-06 | Design Partially Adequate. Findings are design-level; operation not tested. Observations are not conclusions. |
| OBJ-[confirm] Logging and accountability | SCP-[confirm]; CRT-[confirm] | ACC-01 to ACC-04; MOD-01 to MOD-06 | RSK-01, RSK-05; CMP-05, CMP-08 | CTL-03; TEST-03 (Not Tested); EVD-08-01; GAP-03, GAP-05 | FND-03 (REC-03, REC-04); GAP-05 merged into FND-03 | Design Partially Adequate. Log content, protection and review not verified. |
| OBJ-[confirm] Application processing and data integrity | SCP-[confirm]; CRT-[confirm] | MOD-01, MOD-03, MOD-04; FLOW-01, 02, 03, 06; INT-07; DATA [confirm] | RSK-09, RSK-10, RSK-11; CMP-03 | CTL-06 to CTL-09; TEST-06 to TEST-09 (Not Tested); EVD-08-02, 08-03, 08-04; GAP-09, 10, 11 | No finding. Observations: GAP-09, GAP-10, GAP-11 | Insufficient evidence; no exception observed because no test was run. Not a conclusion of effectiveness. |
| OBJ-[confirm] Secure transmission | SCP-[confirm]; CRT-[confirm] | DEP-02 (staff access path); USR-03 to USR-06 | RSK-03; CMP-05 | No CTL (uncontrolled); TEST-13 (Not Tested); EVD-08-04; GAP-01 | FND-01 (REC-01) | Design gap from documented wording; TEST-13 would confirm or close. |
| OBJ-[confirm] Backup and recovery | SCP-[confirm]; CRT-[confirm] | AST-10; INT-02; INT-05; ORG-01, ORG-02 | RSK-06, RSK-08; CMP-06 | CTL-10; TEST-10 (Not Tested); EVD-08-01, 08-02; GAP-07 | FND-04 (REC-05, REC-06) | Design rated Inadequate (control planned, not operating). Operation Not Tested. |
| OBJ-[confirm] Third-party services and interfaces | SCP-[confirm] (SMS scope unconfirmed); CRT-[confirm] | INT-01; AST-08; DEP-04, DEP-05; ORG-04, ORG-05 | RSK-06, RSK-07; CMP-02, CMP-07 | CTL-11 (conditional), CTL-05; TEST-11 (not run until scope confirmed); EVD-08-06; GAP-08 | No finding. Observation: GAP-08 | Insufficient evidence and unconfirmed scope. No conclusion on SMS or provider-side controls. |
| OBJ-[confirm] Privacy and retention | SCP-[confirm]; CRT-[confirm] | AST-04 to AST-06, AST-09, AST-10 (including cloud and archive copies) | RSK-12; CMP-04 | CTL-12; TEST-12 (Not Tested); REC-08-04 (policy referenced, not provided); GAP-12 | No finding. GAP-12 closed as a limitation (FC-12) | Retention policy not provided; no conclusion. |
| OBJ-[confirm] Change, incident and governance | SCP-[confirm]; CRT-[confirm] | ORG-02, ORG-03; development and maintenance by capstone team | RSK-13; CMP-08, CMP-10 | No CTL evidenced; evidence requested; GAP-13, GAP-14 | No finding. GAP-13 closed (unconfirmed assumption); GAP-14 Observation | Evidence limitation. Incident-response procedure and DPO record requested; no conclusion. |

Approved Lab 7 OBJ, SCP and CRT IDs could not be matched in the earlier records (QA-03). Rows are labelled by control domain and must be given the approved IDs before submission. A domain with no performed test is not reported as effective.

## D.2 Finding and Action Reconciliation

| FND ID | Severity | Supporting RSK / CTL / TEST / GAP / EVD | REC ID | MAP / Owner / Target | Current Status | Final Follow-Up Measure |
| --- | --- | --- | --- | --- | --- | --- |
| FND-01 | High | RSK-03; CMP-05; no CTL; TEST-13; GAP-01; DEP-02; EVD-08-04; EVD-10-13 (pending) | REC-01 | MAP-01 / ORG-03 with ORG-02 / within [30] days of management confirmation | Finding: Draft. Action: Proposed (not confirmed by management) | Re-run TEST-13 after implementation; sanitized TLS settings |
| FND-02 | Moderate | RSK-04; CMP-05, CMP-10; CTL-04, CTL-01; TEST-04; GAP-02; ACC-01 to ACC-03; EVD-10-04 (pending) | REC-02 | MAP-02 / ORG-01 / policy within [30] days, first review within [60] days | Finding: Draft. Action: Proposed | Re-run TEST-04; signed access review report |
| FND-03 | High | RSK-01, RSK-05; CMP-05, CMP-08; CTL-01, CTL-03; TEST-01, TEST-03; GAP-03, GAP-05; ACC-04; EVD-10-01, EVD-10-03 (pending) | REC-03, REC-04 | MAP-03, MAP-04 / ORG-01 with ORG-03 / within [60] days | Finding: Draft. Action: Proposed | Re-run TEST-01 and TEST-03; signed administrator-activity review |
| FND-04 | High | RSK-08, RSK-06; CMP-06; CTL-10; TEST-10; GAP-07; AST-10; INT-02; EVD-10-10 (pending) | REC-05, REC-06 | MAP-05 / ORG-02 with ORG-03 / within [60] days; MAP-06 / ORG-01 / within [90] days | Finding: Draft. Action: Proposed | Backup logs (TEST-10); signed restore-test record, repeated quarterly |

Reconciliation: 4 findings, each with at least one REC and MAP; 6 REC and 6 MAP in total; no REC or MAP refers to a closed finding or Observation. Target dates are relative placeholders until management confirms; no management response has been received.

## D.3 High-Risk Item Without Finding Review

| RSK ID | Risk Level | Why No Finding | Supporting Control/Test/Evidence or Limitation | Required Disclosure / Follow-Up |
| --- | --- | --- | --- | --- |
| RSK-02 | High | Insufficient evidence | CTL-02 (Partial); GAP-04; EVD-08-04/05 self-reported only; TEST-02 Not Tested. FC-04 Observation. | Perform TEST-02; escalate to a finding if no password rule, lockout or timeout is found. Disclose as a limitation. |
| RSK-05 (credential part) | High | Insufficient evidence (partly covered by FND-03) | CTL-05 (Partial); GAP-06; TEST-05 Not Tested; EVD-08-01/02/06/07 descriptive. FC-06 Observation. Log-related part is in FND-03. | Perform TEST-05 with masked secrets; request rotation and revocation records. |
| RSK-06 (provider part) | High | Insufficient evidence and unconfirmed scope (backup part is in FND-04) | CTL-11, CTL-05; GAP-08; no provider agreement or security statement obtained (ORG-04, ORG-05). FC-08 Observation. | Obtain provider evidence and confirm SMS scope (REC-09-02); disclose that provider-side controls were not assessed. |
| RSK-10 | High | Insufficient evidence (no exception observed because no test was performed) | CTL-06, CTL-07; GAP-09; TEST-06, TEST-07 Not Tested. FC-09 Observation. | Perform TEST-07 first (patient-safety risk); any difference becomes a finding. Disclose as a limitation. |
| RSK-11 | High | Insufficient evidence | CTL-08; GAP-10; TEST-08 Not Tested; EVD-08-03 functional description only. FC-10 Observation. | Perform TEST-08; define wastage, return and expiry adjustments; disclose as a limitation. |

Of 9 High risks (RSK-01 to 06, 08, 10, 11): RSK-01, 03, 04 and 08 are covered by FND-03, FND-01, FND-02 and FND-04; the five above have no finding. None is reported as effectively controlled, because no control test was performed. No risk acceptance by management is documented.

# E. Executive Summary and Overall Conclusion

Executive Summary

Purpose and audience: this report presents the IT audit of N-VISION: A Data-Driven Ticketing System for Optimized Anti-Rabies Vaccination Management, v1.0 pilot at the Mandaluyong City Animal Bite Treatment Center (build and environment per Lab 8, to be confirmed). It is prepared for the course instructor and, if approved for release, the ABTC and City Health Office as system owner. Objectives, scope and method: the audit covered the approved Lab 7 scope across eight control areas: access control, logging, application processing, transmission, backup and recovery, third-party services, privacy and retention, and change/incident governance. The team reviewed Lab 7-9 records, identified 13 risks (9 High), inventoried 12 documented or planned controls, assessed their design, and prepared 13 control tests to be run on approved test accounts and demo data only. Evidence cutoff: [confirm]. Overall conclusion: Needs Improvement, with limited assurance. The conclusion is based on the documented design only. None of the 13 planned tests had been performed in Lab 10 version 0.4 [update if performed], so the report makes no conclusion on whether any control operated effectively. Supported strengths: the design documentation describes role-based access, unique staff accounts, action logging, required-field and duplicate-patient checks, automatic PEP schedule calculation, and stock deduction with a low-stock alert. These are documented but not verified, and none is rated Effective. Findings: 14 candidates were screened, giving 4 formal findings (3 High, 1 Moderate; none Critical or Low), 7 Observations and 3 Closed items. The High findings are: HTTPS for staff access is recommended but not shown to be enforced (FND-01); broad administrator privileges without documented separation of duties or activity review (FND-03); and recovery of patient and dose records relies on a planned, non-operating backup (FND-04). The Moderate finding is the absence of a periodic access review and deactivation timeframe (FND-02). They matter because they bear on patient privacy, the integrity of dose records and continuity of post-exposure treatment. Priority actions: enforce HTTPS (REC-01); schedule and monitor backups and prove restoration (REC-05, REC-06); separate approval from administration and review administrator activity with attributable logs (REC-03, REC-04); then define deactivation timing and periodic access review (REC-02). All six actions are student proposals and have not been confirmed by management. Limitations and use: SMS reminders and DOH reporting are unconfirmed in scope; provider-side controls, production, and retention, incident-response and change-management controls were not assessed for lack of evidence. No changes after the evidence cutoff were identified [confirm]. The first follow-up is to perform TEST-13, 04, 03, 01, 10 and 07 and then re-rate the findings and the conclusion.

Overall Audit Conclusion

Rating: Needs Improvement (limited assurance; design-level). Rating scale (defined by the group for this report): Satisfactory = no High or Critical finding and key controls tested as effective. Needs Improvement = one or more High or Moderate findings, or key controls not tested, with no confirmed failure of operation. Unsatisfactory = a Critical finding or confirmed operating failure of High-risk controls. Confirm the scale with the instructor. Basis: 4 design-level findings (3 High, 1 Moderate) and 7 Observations; 9 High risks, of which 5 have no finding because evidence is insufficient, not because controls were shown to work (D.3); 0 of 13 planned tests performed. A Satisfactory rating is not supported. An Unsatisfactory rating is not supported either, because no operating failure was observed. What the report can and cannot provide: it supports statements about gaps in the documented design of the v1.0 pilot. It cannot provide assurance on operating effectiveness, production configuration, SMS or provider-side controls, legal or privacy compliance, or the security of the system. It is not a certification. Change in conclusion: the rating should be revisited after the pending tests. It would move toward Unsatisfactory if tests such as TEST-07, TEST-13 or TEST-10 show confirmed exceptions, and could improve only if tests show the documented gaps are already controlled.

## E.1 Priority Action Roadmap

| Priority | FND / REC | Action | Accountable Role | Target / Trigger | Expected Risk Reduction | Follow-Up Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| High | FND-01 / REC-01 | Enforce HTTPS with a valid certificate for all staff access; redirect or refuse HTTP. | ORG-03 with ORG-02 | MAP-01: within [30] days of management confirmation | Removes interception exposure for credentials and patient data (RSK-03). | Re-run TEST-13; sanitized TLS settings |
| High | FND-04 / REC-05 | Schedule and monitor automated backups (local and, once available, cloud copy AST-10). | ORG-02 with ORG-03 | MAP-05: within [60] days | Reduces risk of loss or unavailability of dose records (RSK-08). | Backup schedule and logs (TEST-10) |
| High | FND-04 / REC-06 | Document the restore and downtime procedure and perform a restore test on a separate instance, repeated quarterly. | ORG-01 with ORG-02 / ORG-03 | MAP-06: within [90] days | Shows records can be restored in a stated time. | Signed restore-test record |
| High | FND-03 / REC-03 | Separate approval of user/role changes from administration; review administrator activity at a defined interval. | ORG-01 with ORG-03 | MAP-03: within [60] days | Improves accountability over patient and dose records (RSK-01). | Re-run TEST-01; signed review reports |
| High | FND-03 / REC-04 | Define required log events and fields, protect logs from alteration, assign ORG-01 as reviewer. | ORG-03; ORG-01 | MAP-04: within [60] days | Makes administrator actions attributable and reviewable. | Re-run TEST-03; review record |
| Medium | FND-02 / REC-02 | Define a deactivation timeframe and record; perform a periodic (proposed quarterly) signed access review. | ORG-01 with ORG-03 | MAP-02: policy within [30] days; first review within [60] days | Reduces retained access after staff exit or role change (RSK-04). | Re-run TEST-04; signed review report |

The roadmap summarizes existing REC and MAP entries from Lab 11 and adds no new recommendation. Priorities follow finding severity; all actions are Proposed and not confirmed by management.

# F. Evidence Index, Appendices, and References

## F.1 Final Evidence Index

| EVD ID | Title / Description | Source / Owner | Date / Version | Related IDs | Location / Access | Privacy Treatment | Reliability / Limitation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| EVD-08-01 | Role description and description of logging, recovery and credential handling (Lab 8) | Capstone team (ORG-03) [confirm] | Lab 8 [date/version] | CTL-01, 03, 05, 09, 10; ACC-01 to ACC-07 | Lab 8 report; [controlled folder] | No patient data or secrets [confirm] | Descriptive and self-developed; configuration not verified. |
| EVD-08-02 | Narrative of registration, PEP schedule, stock and backup flows (Lab 8) | Capstone team (ORG-03) [confirm] | Lab 8 [date/version] | CTL-06, 07, 10; FLOW-01 to 03; AST-10 | Lab 8 report; [controlled folder] | No patient data [confirm] | Narrative only; not tested. |
| EVD-08-03 | Functional description of stock deduction and alert (Lab 8) | Capstone team (ORG-03) [confirm] | Lab 8 [date/version] | CTL-08; FLOW-03; MOD-04 | Lab 8 report; [controlled folder] | No patient data [confirm] | Functional description only. |
| EVD-08-04 | User acceptance test, 8 respondents; DEP-02 wording (Lab 8) | Capstone team (ORG-03) [confirm] | Lab 8 [date/version] | CTL-01, 02, 06, 07; DEP-02; GAP-01 | Lab 8 report; [controlled folder] | Respondents aggregated [confirm] | Self-reported and self-developed; small sample; low reliability. |
| EVD-08-05 | Self-reported account and access information (Lab 8) | Capstone team (ORG-03) [confirm] | Lab 8 [date/version] | CTL-01, 02; ACC-01 to ACC-04 | Lab 8 report; [controlled folder] | No credentials [confirm] | Self-reported; not independently verified. |
| EVD-08-06 | Sprint-plan description of SMS reminders (Lab 8) | Capstone team (ORG-03) [confirm] | Lab 8 [date/version] | CTL-05, 11; INT-01; GAP-08 | Lab 8 report; [controlled folder] | No phone numbers [confirm] | Plan only; no delivery log; scope unconfirmed. |
| EVD-08-07 | Description of application database, SMS API and cloud sync credentials (Lab 8) | Capstone team (ORG-03) [confirm] | Lab 8 [date/version] | CTL-05; ACC-05 to ACC-07; GAP-06 | Lab 8 report; [controlled folder] | No secret values held in the report [confirm] | Descriptive; rotation and revocation not evidenced. |
| EVD-10-01 to EVD-10-13 | Sanitized test evidence planned for TEST-01 to TEST-13 (role matrix, TLS settings, log extracts, user list comparison, backup logs, etc.) | Test owner per Lab 10 assignment | Not yet collected [date if performed] | TEST-01 to TEST-13; GAP-01 to GAP-12 | Controlled separately; [location] | Mask credentials and personal data; demo data only | Pending: no evidence available at Lab 10 v0.4. Do not cite as evidence until collected. |

## F.2 Appendix and Reference Register

| Appendix / Ref ID | Title | Purpose | Included / Controlled Separately | Confidentiality Treatment | Related Sections / IDs |
| --- | --- | --- | --- | --- | --- |
| APP-A | Traceability ID glossary (OBJ, SCP, CRT, AST, DATA, FLOW, USR, ORG, RSK, CMP, CTL, TEST, GAP, FND, REC, MAP, EVD) | Lets readers follow IDs across the report | Included | Academic / as classified in Section B | D.1; D.2; all sections |
| APP-B | Lab 10 control inventory, design assessment and gap register (21.1, 21.2, 23.1) | Supports control and gap statements | Included (or in Section 8 of the master) | As classified in Section B | CTL-01 to CTL-12; GAP-01 to GAP-14 |
| APP-C | Sanitized test evidence package EVD-10-01 to EVD-10-13 | Supports test conclusions once tests are run | Controlled separately | Mask secrets and personal data; demo data only | TEST-01 to TEST-13; F.1 |
| REF-01 | Lab 7 approved scope, objectives and criteria [add title/version] | Defines what the conclusion may cover | Controlled separately [confirm] | As classified | D.1; Section 5 of the master |
| REF-02 | Laws, policies and standards mapped in Lab 9 (CMP-01 to CMP-12) [list the instruments actually used] | Compliance and privacy criteria | Listed by name only | Public references | CMP-02 to CMP-10; findings |
| REF-03 | PEIS002 Lab 10, 11 and 12 manuals | Method for testing, findings and final integration | Listed by name only | Course material | Sections 8, 9, 10 |

# G. Final Independent Quality Review

| Review ID | Reviewer | Independent Review Assignment | Result / Exceptions | Resolution Evidence | Sign-Off / Date |
| --- | --- | --- | --- | --- | --- |
| FIN-01 | Member 1 | Full report: narrative coherence, executive summary, conclusion, final formatting | [Pass/exceptions] | [QA IDs/evidence] | [Sign/date] |
| FIN-02 | Member 2 | Full report: traceability, counts, ratings, findings, recommendations, and limitations | [Pass/exceptions] | [QA IDs/evidence] | [Sign/date] |
| FIN-03 | Member 3 | Full report: AI validation, evidence index, privacy, references, appendices, and disclosures | [Pass/exceptions] | [QA IDs/evidence] | [Sign/date] |

## G.1 Final Submission Checklist

| Check | Final Acceptance Requirement |
| --- | --- |
| [ ] | All Labs 9-13 instructor feedback is closed or disclosed as an unresolved limitation. |
| [ ] | The final build, environment, audit/evidence cutoff, report date, and changes after cutoff are stated. |
| [ ] | The table of contents and all tables/figures, headings, page numbers, cross-references, IDs, totals, and ratings are updated. |
| [ ] | Every material AI use is disclosed, independently validated, privacy-checked, and accepted/revised/rejected with rationale. |
| [ ] | End-to-end traceability contains no broken, duplicated, orphaned, or contradictory records. |
| [ ] | The executive summary and conclusion agree with detailed evidence, findings, severity totals, limitations, and proposed actions. |
| [ ] | Sensitive data, credentials, confidential prompts, unnecessary personal data, comments, and unused template placeholders are removed. |
| [ ] | All three members completed independent full-report review, resolved exceptions, signed the final attestation, and verified the DOCX/PDF export. |

# Z. Collaboration, AI Validation, and Instructor Review

## Z.1 Cross-Member Challenge Record

| Review ID | Prepared By | Reviewed By | Item / Section | Challenge or Check | Resolution / Evidence |
| --- | --- | --- | --- | --- | --- |
| REV-12-01 | Edmar A. Isidro | Celso L. Daclis | Executive summary and overall conclusion (Section E) | Do the counts (4 findings: 3 High, 1 Moderate; 7 Observations; 3 Closed) and the rating match D.2 and Lab 11 25.2? Does any sentence overstate assurance given 0 of 13 tests performed? | [Reviewer to record.] Draft position: counts reconcile; wording is limited to the documented design and states that operating effectiveness is Not Tested. |
| REV-12-02 | Celso L. Daclis | Alvin T. Tinaan | D.1, D.2, D.3 traceability | Is every High risk either linked to a finding or listed in D.3 with a reason? Are there orphan or duplicate IDs, or a REC pointing to a closed finding? | [Reviewer to record.] Draft position: 4 High risks have findings and 5 are in D.3; confirm every ID against the Lab 9-11 registers and insert approved OBJ/CRT IDs. |
| REV-12-03 | Alvin T. Tinaan | Edmar A. Isidro | C.1 AI register and F.1 evidence index | Is each material AI use independently validated with a recorded decision, and does any index entry expose sensitive content? Is EVD-10-xx shown as pending rather than collected? | [Reviewer to record.] Draft position: decisions are pending until members validate; EVD-10-xx is listed as not yet collected. |

## Z.2 Human-in-the-Loop AI Validation Log

| AI ID | Tool / Purpose | Material Suggestion | Evidence / Criteria Checked | Decision | Correction / Rationale | Privacy Check |
| --- | --- | --- | --- | --- | --- | --- |
| AI-12-01 | Claude (Anthropic AI assistant) / executive summary, conclusion and rating basis (Section E) | Drafted the narrative and the rating "Needs Improvement (limited assurance)" | Lab 11 25.2 counts; Lab 10 coverage (0 of 13 tests); Lab 12 manual Steps 7-8 | [Pending: Accept / Revise / Reject] | [Human judgment and final action - confirm rating and scale with the instructor] | No sensitive data supplied [group to confirm] |
| AI-12-02 | Claude / traceability matrices and high-risk-without-finding review (D.1-D.3) | Mapped domains to RSK/CTL/TEST/GAP/FND/REC; listed 5 High risks without finding | Lab 9 ratings; Lab 10 Sections 21-23; Lab 11 25.1-25.2 | [Pending] | [Human judgment and final action - verify every ID against source registers] | No sensitive data supplied [group to confirm] |
| AI-12-03 | Claude / evidence index, appendix register and roadmap (E.1, F) | Drafted index entries, appendix/reference register and the priority roadmap | Lab 8 EVD records; Lab 11 REC/MAP; Lab 12 manual Steps 9-10 | [Pending] | [Human judgment and final action - confirm sources, owners, dates] | No sensitive data supplied [group to confirm] |

## Z.3 Group Attestation

We certify that the Lab 12 work reflects the identified capstone build and authorized evidence. We completed the assigned work and cross-review, protected confidential information, did not treat AI output as audit evidence, and disclosed material limitations.

| Member | Printed Name | Signature | Date |
| --- | --- | --- | --- |
| Member 1 | Edmar A. Isidro |  |  |
| Member 2 | Celso L. Daclis |  |  |
| Member 3 | Alvin T. Tinaan |  |  |

## Z.4 Instructor Review

| Review Area | Status | Instructor Notes |
| --- | --- | --- |
| Master-report continuity and prior feedback | [ ] Approved [ ] Revise |  |
| Technical completeness and traceability | [ ] Approved [ ] Revise |  |
| Evidence, limitations, collaboration, AI validation, and professional judgment | [ ] Approved [ ] Revise |  |

Instructor disposition and required revisions: Record the decision and detailed comments in the Instructor Notes column above or on the institution's grading sheet.